## Slide 1
AGENDA
Briefing: Farallon NWR Mouse Eradication Draft EIS Alternative Selection Progress
USFWS Region 8 Regional Office, Sacramento, CA
Federal Aid Conference Room, Room W-1931
January 18, 2012: 1:30-3:30 PM
1:30 Introductions, Review Agenda
1:45 Presentation by Gerry McChesney (USFWS, Farallon NWR Manager), Dan Grout (Project Manager, Island Conservation), and Gabrielle Feldman (Environmental Compliance Specialist, Island Conservation)
2:30 Discussion, Questions
3:30 Adjourn

## Slide 2: Invasive Mouse Eradication Project: EIS Alternative Selection Process

## Slide 3
Farallon National Wildlife Refuge
Notes: Farallon Islands : topography steep, largely inaccessible, on foot;
West End and portions of SEFI are designated Wilderness Areas, where human impacts are restricted, even many research activities
South Farallones provide breeding and resting habitat for several species of seabirds and marine mammals within one of the most productive areas of the rich California Current Upwelling zone.

## Slide 4
Summarize public scoping comments
Describe Draft Alternatives Selection Process & Results
Solicit your feedback on the Process & Results
Add landscape pic of Farallones here
Presentation of Decision-Making Tool to USFWS Refuge Regional Office
January 18, 2012

## Slide 5: Project Purpose Statement
“The purpose of the proposed action is to meet the Service’s management goal of protecting and restoring the ecosystem of the Farallon Islands, particularly seabirds and other native biological resources, by eradicating non-native house mice .”
Notes: The Project Purpose Statement serves to focus the scope of the alternatives to be considered
This purpose statement comes from the USFWS CCP Farallon management Goals of seabird restoration and Objective 1.1 (mouse eradication), which underwent an Environmental Assessment and review process in 2009.
It was discussed thoroughly in July - Dec. 2011 and decided non-eradication methods (mouse and/or owl control) would not meet the Purpose & Need of the project
Executive Order 13112 (Feb 1999) Directs Federal agencies to address invasives species concerns, and refrain from actions likely to increase invasive species problems

## Slide 6: Need for Mouse Eradication Project
Will decrease direct & indirect impacts to:
  Seabirds, shorebirds
  Native Vegetation
  Endemic Farallon Camel Crickets
  Endemic Farallon Salamanders
Notes: Seabirds include Ashy storm-petrels, Leach’s storm-petrels, and Cassin’s Auklets
Complete Mouse Eradication (100%) is needed, not temporary perpetual control efforts

## Slide 7: Need for Mouse Eradication Project
Eliminate mice as potential vectors for human
and marine mammal diseases
Could reduce burrowing owl mortality rates (starvation) on the Farallon Islands

## Slide 8
Extensive Planning & Research
Farallon NWR is one of the most intensively
researched & monitored island ecosystems
in the world: data on impacts/benefits
Ten Years of planning, trials & research
incorporating lessons learned from past
and current eradications (e.g. Anacapa,
Palmyra, Rat, Desecheo, Allen Cay, etc)
Public Scoping: 2006 for EA & 2011 for EIS
Notes: Mouse Eradication Project Team:
USFWS, PRBO Conservation Science &
Island Conservation

## Slide 9
Alternative Selection Process
Conducted the most extensive
alternative selection process ever for
an island rodent eradication in the world
Took 9 months to research & develop
by eradication and island resource
experts, with public & agency input

## Slide 10: DEIS Scoping Comment Draft Summary
48 Comment letters (41 against brodifacoum)
2709 Signed petitions from Wildcare - against
(497 included comments)
Conditional Support from Agencies/individuals
Only 4 Opposed to a mouse eradication
Notes: NOI for EIS in March/April 2011 listed two possible alternatives: both involved used Brodifacoum-25D Conservation
Most petitioners against did not appear to realize or acknowledge the difference between the chronic unregulated agricultural mainland use of rodenticides with the one-time use on islands for conservation purposes to save endangered species, which involves years of careful planning and dozens of authorizations, permits and public input and scrutiny

## Slide 11: Overall Characterization of the Scoping Period Comments
2,709 signed petitions against brodifacoum-Wildcare
Chart: 
| 25% Fully Support Alternatives | 17% Support Alternatives with Conditions | 50% Against Rodenticide Use | 8% Against Mouse Removal
Sales | 25 | 17 | 50 | 8

## Slide 12: Scoping Comment Themes
Reduce non-target impacts (9)
Analyze more than one rodenticide (4)
Justify the purpose and need for project (3)
Analyze success/failures of other rodent eradications (7)
Use of mechanical methods to eradicate mice (43)
  Weigh long-term impacts more heavily than short-term, and population level effects more than individual.

## Slide 13: Conditional Scoping Support
Need for implementing the project at this time should be thoroughly developed in DEIS.
Careful planning should be done to avoid negative impacts, as improper use of this tool could jeopardize future eradication projects.
Should consider a wide range of alternatives.
    Diphacinone use may require a new formulation for mice due to likelihood for significant adverse effects to burrowing owls, other raptors and gulls.

## Slide 14: Conditional Support (Cont.)
  Two proposed alternatives using the same rodenticide is not an acceptable range:
  Should include different rodenticides and
  consider non-pesticide alternatives as well.
  Describe why alternatives were dismissed:
    Make alternatives selection process transparent.

## Slide 15
Alternative Selection Process Goals
Comprehensive: All methods meeting purpose considered
Systematic and Objective: Logical rational scoring system
Cautious: Applied caution in assessments of likely impacts
Well Documented: Used referenced, peer-reviewed publications
Transparent: Inclusive process development and review

## Slide 16
Products Developed
Minimum Operational Criteria
Potential Operational Tools, Products and Methods
Environmental Concerns
Operational Considerations
Potential Mitigation Measures
Biological Resources Matrix
Physical and Cultural Concerns Matrix
Overall Environmental Concerns Matrix (combines 2-7 above)
Operational Considerations Matrix
Combined Matrix
Minimum Operational Criteria Filter
Potential Mitigation Matrix for Possible Alternatives
Ranked List of the Potential Action Alternatives
Top-ranking Alternatives description
Summary Report (Draft)

## Slide 17
Draft Alternative Selection Report
Describes Development of Selection Process
Describes research of removal methods and scoring
Summarizes difference between eradication & control;
Summarizes differences between mice & rat eradications
Describes scoring/ranking and summarizes results
Justification for inclusion/dismissal of methods
Summarizes historic use/success of mice removal methods

## Slide 18
55 Methods
Environmental & Operational Matrix
55 Scored Methods
Minimum Operational Criteria Filter
Possible Methods
Met the Minimum
Criteria
Process for Considering and Selecting Methods

## Slide 19: All Reasonable Potential Alternatives Were Considered in Selection Process
The 55 possible methods included:
  7 Non-rodenticide methods
  16 Rodenticide methods ( x 3 = 48)
      Aerial broadcast
      Hand broadcast
      Bait Station
Notes: All successful island mouse eradications worldwide have been conducted utilizing rodenticides
The methods assessed refer to the primary method to be used; combination may result in the DEIS, but
Introducing the myriad of potential Combinations of methods into the matrices was unworkeable

## Slide 20: Non-Rodenticide Methods Considered
Live-Trapping
Snap-Trapping
Introduced Predators
Eradibait
Immuno-Contraception
Introduced Disease
Genetic Engineering
Notes: No non-rodenticide method has ever been successful in eradicating mice, but they were included to make the assessment as comprehensive as possible

## Slide 21: Rodenticides Considered
Toxins
Acute
1080
Zinc Phosphide
Bromethalin
Strychnine
Sub-Acute
Cholecalciferol
Anticoagulants
1st Generation: Multi-feed
Diphacinone (D50)
Non-D50 Diphacinone
Chlorophacinone
Coumatetralyl
Pindone
Warfarin
2nd Generation: Single-feed
Brodifacoum (25D & 25W)
Bromadiolone
Difethialone
Flocoumafen
Notes: Acute: Non-anticoagulant Toxin in which a single dose is enough to kill the target species
Subacute: A single dose is enough for a lethal dose, but there’s usually a delayed onset of symptoms, sometimes resulting
in avoidance behavior of target species
Anticoagulants: First Generation: Multiple doses over several days /weeks are required in order to result in toxic lethal effects, but has lower toxicity to mice and non-target species.
Second Generation: Single-feed toxicant - Higher toxicity to rodents, but has greater potential
for non-target impacts (e.g. primary and secondary effect on birds)

## Slide 22: Scoring of Possible Methods
Scored Categorically Relative to each other
Each Parameter Received a 0, 1, 2, or 3 for:
  Environmental Impacts
  Operational Considerations
Notes: 0 = Good: Less impact to the environment, or Better meets operational concerns
3 = Worse: More impact to the environment, or Worse at meeting operational concerns
The relative scoring represents the expert opinion and best preliminary guess at likely relative environmental impacts and feasibility issues based on a review of the available information. The assessments are justified and rational, but still represent the opinion of experts in the field, and could be subject to some interpretation or discussion.
In the instance that gaps in data were present, scores were determined by using known information for similar alternatives

## Slide 23: Environmental Impact Issues
Biological Resources:
  Seabirds
  Shorebirds
  Passerines
  Raptors
  Salamanders
  Vegetation (native and introduced)
  Invertebrates (terrestrial and marine)
  Marine Mammals
  Near-shore Fish
  Human Health and Safety
Notes: Seabirds = gulls, surface, burrow, cavity nesters, etc.

## Slide 24: Environmental Concerns Matrix
Biological Resource Categories Scored for:
    T - Toxicant Risk ( = Toxicity + Exposure)
    D - Disturbance Risk
    H - Habitat Alteration Risk
Environmental Concerns Matrix
  Combines Biological Impact scores with the
  Physical & Cultural Impact scores

## Slide 25
Physical and Cultural Resources
Water: Risk of ocean & drinking water contamination (Solubility & Persistence)
Soil: Compaction & contamination (Persistence)
Wilderness: Risk to wilderness character
Historical Resources: Buildings and artifacts
Social Resources: Fisheries and tourism (Recreation and commercial)
Notes: Physical and Cultural resources impacts also scored from 0 - 3

## Slide 26
Operational Considerations
Efficacy at eradicating mice
Legal availability
Physical availability
Logistical/Technical feasibility
Economic feasibility
Research and development needs
Personnel safety

## Slide 27: Operational Considerations Matrix Scoring
Value | Efficacy | Legal Availability | Physical Availability | Economic Feasibility | Human Safety | Logistical Feasibility | Research Needs
3 | Ineffective | Illegal | No Known Source | Exorbitant | High Risk | Unfeasible | Exorbitant
2 | Low | Not Legally Available | Needs a Redesign | Expensive | Moderate Risk | Low | Extensive
1 | Moderate | Legal for Other Purposes | Could be Made | Affordable | Low Risk | Moderate | Some Required
0 | High | Legal | Available | Free | Negligible Risk | High | Little Required
Notes: Economic Feasibility = the necessary steps and time and costs associated with the research, manufacture, lab trials, small field trials and larger field trials needed to test and register with USDA for Eradication Purposes a new or existing compound for eradicating mice from the Farallones
USDA letter to USFWS outlines the steps necessary to register new products for the Farallon Project, and time required
Rough estimate of costs of these steps have been done and the partners are awaiting Industry/manufacturer confirmation

## Slide 28
55 Methods
Environmental & Operational Matrix
55 Scored Methods
Ranged from 24 (best) to 96 (worst)
Process for Scoring and Selecting Methods

## Slide 29
Ranked Scores for 55 Methods
Worst Scores (67-96)
Most bait stations & mechanical methods
Middle (36-66)
Hand broadcast of rodenticides
Aerial acute toxins & Un-registered toxins
Introduction of predators
Top Ten Scores (24 - 34)
Aerial use of registered rodenticides
sterilization, disease, GMOs
Notes: Worst Scores: 67-96:
Bait stations & Mechanical Methods: High biological, human safety and logistical impacts : Years of repeated disturbance & habitat impacts from foot traffic, extended exposure, op. considerations - terrain
Middle Scores: 36-66:
Hand baiting: Moderate to heavy disturbance & habitat impacts, or major human safety and logistical issues (access).
Aerial acute and non-registered toxins: Environmental impacts high, operational & development costs high
Introduction of predators: Low efficacy, high non-target impacts
Best 10 Scores 24 - 34:
Aerial Registered anticoagulants: Lowest human disturbance & habitat impacts, shortest duration of toxin exposure to environment, and high efficacy and logistical scores.
Warfarin, Immunocontraception, Disease, Genetic:
Low possible environmental impacts, but efficacy and availability were major issues (as are still theoretical - not yet developed).

## Slide 30
55 Methods
Environmental & Operational Matrix
55 Scored Methods
Minimum Operational Criteria Filter
Process for Scoring and Selecting Methods

## Slide 31: Minimum Operational Criteria
Filter requiring method to meet a standard of feasibility/availability for full consideration as a developed Action Alternative in the DEIS:
  Consistent with DOI Policies, Farallon NWR and
  USFWS Wildlife Management Guidelines
  Technically feasible to implement (available)
  Must meet safety and logistical requirements
Notes:   Consistent with DOI USFWS Guidelines :
  CCP, DOI Invasives Policy, Wilderness Act, ESA,
  Executive Order 13112 (Feb 1999) Directing Federal agencies to address invasives species concerns, and to refrain from actions likely to increase invasive species problems
  Technically Feasibility: Currently available for use or readily available
  Safety and logistical requirements: Implementation method must not put humans at undue physical risk nor require foot access to the entire island due to dangerous terrain

## Slide 32
55 Methods
Environmental & Operational Matrix
55 Scored Methods
Minimum Operational Criteria Filter
8 Possible Methods
Meet Minimum Criteria
Process for Selecting the Draft Alternatives

## Slide 33: 8 Methods Meet Minimum Criteria
  Aerial Cholecalciferol – Sub-Acute
  Aerial Warfarin – 1st Generation
  Aerial Chlorophacinone -1st Generation
  Aerial Diphacinone D50 – 1st Generation
  Aerial Brodifacoum 25D – 2nd Generation
  Aerial Brodifacoum 25W – 2nd Generation
  Aerial Bromadiolone - 2nd Generation
  Aerial Difethialone - 2nd Generation
  3 are registered for island use;
  All rank in the Top Ten Overall Scores;
  the other 5 have feasibility issues
Notes: A large amount of money and time could be put into trying to develop and register new products…
But there is no guarantee that the work and time and funds will result in a registered product for use
Nor is there any justified prior indication that they would be any more effective as the available products at eradicating mice
Nor is there data to suggest that any of these hold promise for being any less impactful to non-targets than one of the two top-ranking Alternatives (25D and D50).

## Slide 34: Leaving 3 Available Products for development of Action Alternatives:
  Aerial Diphacinone D50
  Aerial Brodifacoum 25D
  Aerial Brodifacoum 25W
Top-Ranked EIS Action Alternatives:

## Slide 35: Mouse Eradication: Anticoagulants
Brodifacoum or Diphacinone used in 82% of all island mouse eradication attempts
98% of all successful mouse eradications used either Brodifacoum or related 2nd Gen.
10 of last 11 attempts successful (91%)
A single failed attempt using Diphacinone did not meet current best practices for mice: it targeted only rats
Notes: One Exception: Warfarin (1st Generation) used on 1 small (50ha) island in Iceland, different from Farallones:

## Slide 36: Ongoing Research and Activities
Targeted Outreach to public & agencies:
  GFNMS, CDFG, EPA, Cal DPR, USDA
Continued research and field trials
Pre-eradication baseline monitoring
Funding proposals submitted/received:
  IC awarded NFWF, CCC & Campbell Grants
  PRBO received Packard funds
  Luckenbach Trustee Council: Partial funding for planning, implementation
  Bird mitigation & trial funds still needed!
Notes: Targeted Outreach to Public & Agencies: October press trip, articles, and targeted outreach (Jan-Dec)
Continued Research: Gull counts, Gull Risk Model, Gull PVA, available bait pellet product degradation rates
Pre-eradication Baseline Monitoring: Owls, ASSP, Salamanders, Crickets, Vegetation
A gull hazing trial (fall 2012?) would assist in more accurately quantifying the risk of any eradication attempt to gulls and other non-target species.
The trial and hazing during implementation remains an unfunded aspect of the project.
Finding funds for the trial requires immediate attention by the partners/USFWS.

## Slide 37: Proposed 2012 NEPA Schedule
January: Brief Key Agencies on Draft Alt. Selection Process
Feb-March: Write Draft EIS, begin permit applications
April 6 - 30: Core Partner Review of DEIS
May 18 - June 28: Administrative Review DEIS
July - August: Revise DEIS based on agency comments
Aug. 13 - Sept. 26: DEIS Public Comment Period
Late August: Public Comment Meeting
Oct. - Nov.: Incorporate Public Comments & do field trials
November: Final EIS Release; Submit permit applications
December 2012: Record of Decision Signed
Jan. 2013: If an Action Alternative is selected, USFWS to contract for Operational Plan & Implementation
Summer 2013: Begin Implementation Operations

## Slide 38: Mouse Project Funding Summary
LTC funds spent FY2010-11: ~$486,000
LTC funds for FY2012: ~$296,000
Total LTC funds to get to ROD: ~$791,000
IC Contribution up to Dec 2012: ~$510,000
PRBO Contribution (2012): ~$80,000
Remaining LTC Funds: ~$190,000 - $330,000
Roughly $100,000 additional needed now for mitigation planning, additional trials.
Additional funds will be needed for (assumed) implementation.
Notes: Luckenbach Oil Spill Restoration Plan
  ~$980,000 total
  -$790,980 allocated thru FY2012 (FY12 pending)
  ~$189,353 remaining, plus 15% contingency ( ~ $141,000) = ~ $330,000
NFWF: $149,500 to Island Conservation for Environmental Compliance
California Coastal Conservancy: $150,000 to Island Conservation for planning
Commonweal: $40,000 to Island Conservation for Environmental Compliance
NFWF: $150,000 to Island Conservation for communications, conservation measures
Campbell Foundation: $20,000 to Island Conservation for communications, monitoring
Packard Foundation: $80,000 to PRBO for data analyses, modeling
Total FY2010-11 LTC funds spent: $483,509
FY2012 LTC Additional funds allocated: USFWS-SFBNWRC: $13,498.33 Island Conservation: $233,276.00 PRBO Con. Science: $49,682.00 LTC Total: $296,456.33

## Slide 39: We Appreciate Your Comments!
Now, and anytime this month (by Feb. 1st please)
Gerry McChesney, USFWS – Refuge Manager
gerry_mcchesney@fws.gov
Gabrielle Feldman, IC - Env. Compliance
gabrielle.feldman@islandconservation.org
Dan Grout, IC - Farallon Project Manager
dan.grout@islandconservation.org

## Slide 40
Notes: Closing Remarks