## Slide 1: Restoring the South Farallon Islands: Invasive Mouse Eradication Project
Farallon National Wildlife Refuge

## Slide 2: Meeting Goals
  To update cooperating/reviewing agencies on the proposed non-native house mouse eradication project
  To provide a summary of public scoping comments
  To receive comments on the project issues and alternatives to consider
  To provide a forum for input on development of an informed decision-making process

## Slide 3: Agenda
Introductions; Purpose & Goals of the Meeting (9:00 - 9:20)
Presentation: Project Background (9:20 – 9:45)
Summary of DEIS Scoping Period Comments (9:45- 10:00)
Summary of Available Rodenticides
  Questions on the Presentations (10:00 - 10:15)
Receive input on Alternatives, Issues, etc.… (10:30 - 11:30)
  Present draft Alternative Selection Process;
  solicit comments (11:30 - 12:00)
Adjourn (12:00)

## Slide 4
Location of the South Farallon Islands
Approx. 27 miles off the coast of San Francisco

## Slide 5
South Farallon Islands
(Farallon National Wildlife Refuge)
Size: 120 acres (49 ha); Very steep 370 feet high
Notes: Farallon NWR established in 1909 by President Theodore Roosevelt as a sanctuary for birds.
Only include North Farallones, Middle Farallon, and Noonday Rock.
South Farallon Islands added in 1969.
Group of relatively small islands; totaling only 120 acres in size with a high point of 370 feet.

## Slide 6
Notes: Farallon Islands : topography steep, largely inaccessible, on foot;
West End and portions of SEFI are designated Wilderness Areas, where human impacts are restricted, even many research activities
South Farallones provide breeding and resting habitat for several species of seabirds and marine mammals within one of the most productive areas of the rich California Current Upwelling zone.

## Slide 7
300,000 Breeding Seabirds
13 Species
Brandt’s Cormorant
Ashy Storm-Petrel
Western Gull
Common Murre
Pigeon Guillemot
Tufted Puffin
Cassin’s Auklet
Rhinoceros Auklet
Notes: - Refuge supports the largest seabird colony in the contiguous U.S., with nearly 300,000 breeding birds of 13 species (200,000 on South Farallones);
World’s largest colonies of Ashy Storm-Petrel, Brandt’s Cormorant, and Western Gull.
Yet the numbers of breeding seabirds are only ~1/3 or so of what they were before human impacts, The breeding seabirds formerly numbered over 1 million!
- Extensive data collection on the islands’ seabird community since the early 1970s has made the Farallones one of the foremost natural laboratories for monitoring changes in the North Pacific Ocean ecosystem.

## Slide 8
Five Species of Pinnipeds
~3,000 – 6,000 Animals
California Sea Lion
Steller Sea Lion (threatened)
Northern Elephant Seal
Harbor Seal
Northern Fur Seal
Notes: - Islands provide important breeding and resting habitat.
- Pinnipeds were formerly decimated by seal hunters.
- Though recovery has occurred for some species such as the now abundant California sea lion, threatened Stellar sea lions are declining and Northern Fur Seals are just a fraction of historic numbers.

## Slide 9: Endemic Species
Farallon Arboreal Salamander
Farallon Camel Cricket
Notes: Salamander is endemic subspecies. Lives in a very different habitat than on mainland.
Cricket is very unique species. Mainly occurs in a few caves on the islands.

## Slide 10: Human Impacts on Farallones
  Early 1800s: Seals, sea lions decimated for fur and blubber.
  1848-1900: Common Murre eggs collected for sale in San Francisco
  WWII: U.S. Navy
  1855 – 1969: Lighthouse keepers, impacts heavy
  Invasive mice, rabbits, cats, plants introduced, causing major impacts to the island ecosystem
Notes: The arrival of Russian and American fur traders in the 1800s brought an un-paralleled capitalization and decimation to the island’s wildlife.

## Slide 11: Direct Impacts of Mice on Farallones
Native and Endemic Plant
Consumption
Feed Burrowing Owls
Weed Dispersal
Introduced
House Mice
Likely impacts on:
Salamanders and Invertebrates
Egg & Chick
Predation (low impact)
Notes: IMPACTS OF INVASIVE HOUSE MICE
Farallone plant impacts: Herbivory on endemic Farallon Goldfields: mice eat flowering buds of this dominant native plant and each mice can eat hundreds of seeds each day!
Mice may play a role in non-native seed dispersal as well (especially grasses)
Mice may increase non-native plant cover → which Decreases nest site quality for burrowing seabirds (auklets, storm-petrels) Burrowing mice may disrupt burrow-nesting seabirds, and are known to predate chicks and eggs.

## Slide 12
68-94% of historic bird, mammal, reptile & plant extinctions are on islands
55-67% of island extinctions are due to invasive species introductions
Invasive rodents cause ~2/3 of all bird & reptile extinctions on islands
Island Extinctions:
Notes: Invasive species were listed as a cause of 55-67% of island animal extinctions for which a cause is known (World Conservation Monitoring Centre data)

## Slide 13
Indirect Impacts of Mice
Ashy Storm-Petrels
  Endemic to coastal California and northern Baja California
  World population: 5,000-7,000 breeders; 50% on Farallon Islands
  40% decline over 20-yr period

## Slide 14
Ashy Storm-Petrel
Small bird, limited range, small world population size
Long life span (35 yrs)
Low annual production of young
= Highly susceptible to predation, other threats
USFWS Species of Concern
California Species of Special Concern
IUCN globally endangered

## Slide 15
Burrowing Owl
(fall-winter)
Ashy Storm-Petrel
feather pile
40% (avg. 225-270) petrel carcasses found per year are from burrowing owls.
Petrel remains in 70% of owl pellets (April – July)
Notes: Transient wintering Burrowing Owls migrate south along the coast in the fall, and occasionally a few migrants would end up lost and at sea, and would land on the South Farallones by mistake. Like most other vagrant birds, after a day or two of rest, they would soon continue on southward to the mainland on their migration, as there was no natural food source for them in the fall.
Since the introduction and expansion of the non-native mice to the island though, some transient owls now land in September, stay due to the abundant mice in the fall, and they attempt to overwinter, feeding on endangered small petrels when the mice population crashes.
They are now arriving in September, staying for the mice, and then when the mice numbers naturally decline in the late winter, the owls then prey on the returning ASSPs coming back to begin breeding. As are result, transient wintering Burrowing owls are now a major predator to Ashy Storm Petrels.
The burrowing owls now stay all winter, and while some die, some survive depart by April for their breeding grounds to the north, but they do not breed on the island.
Many die on the island in the winter/spring due to it being largely unsuitable habitat or insufficient prey.
ASSP on the Farallones need protection – estimated 40% of the predation of ASSP is from owls (most of the rest is from western gulls).
ASSP remains showed up in 70% of the BUOW pellets analyzed from Apr.-Jul.
Why are the owls on the Farallones through winter? They are sustained there by the presence of invasive house mouse.
WEGU outnumber BUOW by at least 1,000 to 1, so the relative predation effect of the average BUOW is 775x that of the average WEGU, on the individual level.
.

## Slide 16
Farallon House Mouse Population Cycle
Owl arrivals
(Y axis = mouse trap success)
Notes: Owls arrive when mouse population is at annual peak in fall.
Owls remain for winter.

## Slide 17
Farallon House Mouse Population Cycle
(Y axis = mouse trap success; X axis = month)
Notes: Mouse population crashes in mid-winter and remains low through early summer.
Ashy Storm-Petrels begin arriving back at the colony in January and February to begin courtship and prospecting for nest sites.
Burrowing Owls switch to feeding heavily on the rare Ashy as well as the closely related Leach’s storm-petrels.

## Slide 18: Mouse Impacts on the Ecosystem
Plague-levels of mice: over 1200 mice per hectare in the fall (most heavily affected islands worldwide have ~20 - 200/ha)
Encourage overwintering by Burrowing Owls.
  Owls switch to prey on Ashy storm-petrels when mouse population crashes.
  Owls also prey on declining Cassin’s Auklet, Leach’s Storm-Petrel.
  Many owls eventually die as well
Impacts likely to endemic salamander, invertebrates due to mouse predation or competition for resources;
Likely impact to native plants from consumption; invasive plants by seed spread .
Other impacts not realized.

## Slide 19: Farallon NWR Management
Closed to public access to protect wildlife and habitats.
Removal of feral rabbits and cats in the early 1970s.
Control of invasive plants (ongoing).
Installation of boardwalks to prevent trampling of sensitive habitat.
Removal of unneeded structures to increase natural habitat.
Artificial habitat creation for seabirds
Boat closures and aircraft restrictions (through other agencies)
Introduced house mice not yet addressed
Notes: Closing the Refuge to public access to protect wildlife and habitats.
Closing off sensitive areas to human access (including biologists).
Removal of feral rabbits and cats from the islands in the 1970s, with the last of these invasive animals removed in 1974.
Controlling introduced (non-native) flora.
Installation of boardwalks to prevent trampling of sensitive habitat and limiting most human activities to only a few established trails.
Night lighting is minimized and screened from view so that nocturnal species are not disturbed.
Removing all unneeded structures to maximize natural habitat available to wildlife.
Limiting the number of people allowed on the island at one time.
Construction of the "Murre Ledge" to shield an expanding Common Murre colony from human disturbance, using materials from removed building foundations

## Slide 20
Notes: In 2009, the Service completed a Comprehensive Conservation Plan (CCP) and Environmental Assessment to guide the management of the Farallon National Wildlife Refuge over a 15-year period. The wildlife management goal identified in the CCP is to protect, inventory, monitor, and restore to historic levels breeding populations of 12 seabird species, 5 marine mammal species, and other native wildlife.
One of the strategies identified to meet this goal is the eradication of the house mouse and the prevention of future human introduction of mice.

## Slide 21
Notes: In 2009, the Service completed a Comprehensive Conservation Plan (CCP) and Environmental Assessment to guide the management of the Farallon National Wildlife Refuge over a 15-year period. The wildlife management goal identified in the CCP is to protect, inventory, monitor, and restore to historic levels breeding populations of 12 seabird species, 5 marine mammal species, and other native wildlife.
One of the strategies identified to meet this goal is the eradication of the house mouse and the prevention of future human introduction of mice.

## Slide 22: Purpose and Need
To assist in the protection and restoration of the South Farallon Islands ecosystem, particularly seabirds and other native biological resources, by eliminating the negative impacts of non-native house mice.

## Slide 23: Principles of Eradication Projects
Method used must meet the Purpose and Need
Must result in complete removal (100%) of all mice
(Control is not eradication)
Method should minimize non-target impacts
Long-term ecosystem benefits must outweigh any short-term impacts or likely risks of the project
Notes: Control/removal of the owls alone would not address the purpose & need, (all other mouse impacts of SEFI environment/species would remain,
and owl removal would likely be ineffective (owls would/could return), and it would require indefinite perpetual efforts/funding not available…it is very difficult and time-consuming to attempt to catch the owls.
Control (as opposed to eradication) is not a feasible option, as 2 mice can quickly become 20,000 mice in a matter of months with enough food resources, due to their prolific breeding abilities (at only 3 weeks of age).
Control would be constant, perpetual, unfeasible logistically and likely ineffective.
To be successful, 100% of the mice must be removed. Otherwise, they will quickly repopulate and the effort will be a failure.
The non-target impacts are minimized and are short-term,
while ecosystem benefits of invasive species removal s are long-term.

## Slide 24: History of the Farallon Restoration Partnership
Luckenbach Oil Spill Trustee Council

## Slide 25: Farallon Mouse Project History
2004: Farallon Feasibility Study Written for Mouse Removal
2006: Initial EA Scoping Period and Public Scoping Meeting
2006-09: Draft EA development with NFWF and IC funds
2006: Luckenbach Oil Spill Restoration Plan identified Farallon mouse eradication as preferred project for seabird restoration
2009: Farallon NWR Comprehensive Conservation Plan & EA
2010: Luckenbach Oil Spill Restoration funding approved
Sept. 2010 - February 2011: EA development & field studies
Feb 10 2011: Decision to switch to an EIS
April 2011: Notice of Intent for Draft EIS issued
April 13- June 10, 2011: Public Scoping Period
May 12, 2011: Public Scoping Meeting

## Slide 26: Removal Methods Initially Considered (in the previous EA planning process)
Introduced predators
Live-Trapping
Snap-trapping
Virus – Sterilization
Rodenticide - only successful proven method: >330 islands
Two compounds are currently registered for this use in the US:
  Brodifacoum has a demonstrated history of eradication success on mice;
  Diphacinone has not been used successfully for a mouse eradication
We are now completely revisiting all potential alternatives to consider for the DEIS.
Notes: The only effective and successful means for conducting eradication of rodents on islands this size and type has been the one-time use of rodenticides.
The one-time use of specially formulated rodenticides for conservation purposes on islands have been used successfully on hundreds of islands to help conserve and restore wildlife and ecosystems, including the Galapagos. Their use on island eradication projects involves years of studies, dozens of authorizations, certifications, permits and planning to assist in avoiding any unnecessary unintentional impacts to native species.
One-time use of compounds for island restoration/eradication must be distinguished from the chronic, public mainland control uses that are unpermitted, unplanned, unregulated and uncertified that have caused so much non-target wildlife damage on the mainland.

## Slide 27: Environmental Compliance
National Environmental Policy Act (NEPA)
Pesticide Use Permit (PUP)
Federal Insecticide Fungicide and Rodenticide Act (FIFRA)
Clean Water Act (CWA) - NPDES
Wilderness Act (WA) – Minimum Requirements
Migratory Bird Treaty Act (MBTA) – Special Purpose
Endangered Species Act (ESA) – Section 7
National Historic Preservation Act (NHPA) – Section 106
Marine Mammal Protection Act (MMPA)
National Marine Sanctuaries Act (NMSA)
Coastal Zone Management Act (CZMA) – Consistency

## Slide 28: Current Proposed Milestones:
Incorporate scoping comments from agencies and the public into the Draft Environmental Impact Statement (DEIS)
Develop and implement DEIS Alternative Section Process (make informed decisions on reasonable alternatives)
Present Draft Alternatives and Selection Process used to cooperating agencies for your review and comments
Prepare Draft EIS for partner review; incorporate comments
Prepare Draft EIS for agency review; address comments
Prepare DEIS for public comment; address comments
Prepare Final EIS and Record of Decision (ROD) - Spring 2012?
Implementation if action alternative selected - Fall 2012?

## Slide 30: Summary of Scoping Comments
Overall characterization:
We received 48 comments
(545 with WildCare petitioner comments)
2,709 signed WildCare petitions
(497 included comments) against the project
41 signed other petitions against the project.

## Slide 31: Overall Characterization of the Scoping Period Comments
12 - Fully support the listed alternatives (25%)
(0.4% including petitions)
8 - Support w/exceptions the listed alternatives (17%) (0.3% including petitions)
24 - Against rodenticide use (50%) (0.9% w/petitions)
4 - Against mouse eradication (8%) (0.1% w/petitions)
2,751 - Against Brodifacoum-25 use (98% with petitions)

## Slide 32
Reduce non-target impacts (9)
Analyze more than one rodenticide (4)
Justification for purpose and need (3)
Analyze success/failures of previous rodent eradications (7)
Minimize rodenticide dispersion into marine environment (3)
Translocate of burrowing owls (7)
Do not support use of rodenticide (22)
Support the use of mechanical methods to eradicate mice (43)
Do not support use of Brodifacoum-25 Conservation (2,709)
Common Comment Themes

## Slide 33: EPA Comment Summary
  Purpose and Need:
    Write a clear Purpose and Need statement
    Provide a framework for a complete project description and alternatives
  Alternatives:
    Evaluate a reasonable range of alternatives
    Include different rodenticides, different application rates, and combined methods. Also consider non-pesticide alternatives
    Make the alternatives selection process transparent

## Slide 34: EPA Comment Summary (cont.)
  Application Methods:
    Considerations for rodenticides – palatability, appropriateness of toxicant for target population, potential for resistance, potential efficacy, and non-target impacts
    Don’t limit pre-project studies to brodifacoum
    Weigh the risk of failure vs. risks to non-targets
  Impact Assessment:
    Acknowledge uncertain information that cannot be obtained due to cost
    Provide a statement of incomplete information, a statement of relevance, and summary of existing credible scientific data
    Address owl hyperpredation better – provide sufficient documentation to support assumptions

## Slide 35: EPA Comment Summary (cont.)
  Impact Assessment:
    Analyze impacts of a failed eradication attempt
    Objective 1.1 in the CCP is intended to reduce gulls on SEFI
      How will this project help reach that goal?
  Mitigation Measures:
    State mitigation measures in terms of measurable performance standards or expected results to establish performance expectations ie.) remove mouse and gull carcasses and unconsumed bait to reduce secondary poisoning

## Slide 36: CDFG Comment Summary
The DFG supports USFWS’s goal to eradicate house mice
  Purpose and Need – advises a thorough description of mouse/owl/ASSP relationship
  Describe lessons learned from previous eradication projects
  2 alternatives using one rodenticide and aerial application are not acceptable
  Consider a large group of alternatives and clearly describe why an alternative was dismissed from further consideration

## Slide 37: USDA Comment Summary
Eradication projects must be carefully planned to avoid unacceptable short or long-term negative impacts as these could put the use of this tool for future invasive management activities at risk.
A proposal with only the most toxic remedies in its range of alternatives is unacceptable
Provide a detailed discussion of the need for the project and the need to implement at this time to help identify the environmental issues that should be evaluated.
    Explore other action alternatives that minimize harmful environmental effects
    The use of diphacinone may require evaluating a new formulation for mice that would be warranted due to the high likelihood for significant adverse effects to BUOW, other raptors and gulls.

## Slide 38: All Public Comments - Summary
Supportive
  Defer to USFWS and PRBO scientific expertise. Concerned with potential impacts to burrowing owls and raptors. Suggest USFWS improve communications with the public.
  Weigh long-term impacts more heavily than short-term, and similarly population level effects more than individuals.
  Non-native mice alter the ecosystem by providing food for owls during fall, yet the vast majority die off in winter from starvation, causing the owls often to starve by early spring.

## Slide 39: Public Comment Summary (cont.)
Support with Exception
  In addition to brodifacoum, other potential rodenticides need to be compared and analyzed for palatability, primary and secondary toxicity. Concern about aerial broadcast of brodifacoum, the potential environmental contamination, and non-target risks.
  The islands will experience an explosion of vegetation once mice are removed, and this may negatively impact nesting habitat for storm-petrels. Mouse eradication should not occur unless a strong vegetative component is included.

## Slide 40: Public Comment Summary (cont.)
Opposed
  Alternative B and C are unacceptable due to the potential significant impacts to non-targets. EIS needs to consider the possibility of eradication failure, consider alternatives other than aerial bait broadcast like mouse control by use of snap traps, and owl relocation.
  Do not support use of rodenticides and suggest leaving island uninhabited for a minimum of 30 years to restore ecological balance.
  Use mechanical means to eradicate the mice (traps, predators, birth control) instead of toxins

## Slide 41: Rodenticide Basics: Gregg Howald/USDA (5-10 min)
Type of Rodenticide | Rodenticide | Efficacy on Mice | Reasons for Efficacy | EPA Registered
Acute | Zinc phosphide | Low | Low acceptance/ rejected | No
 | Bromethalin | Low | Low acceptance/ rejected | No
Sub-acute | Cholecalciferol | Low | Moderate acceptance/ rejected | No
First Generation Anticoagulants | Warfarin | Moderate | Multi-Feed | No
 | Diphacinone | Low-Mod | Multi-Feed | Yes
 | Chlorophacinone | Moderate | Multi-Feed | No
Second Generation Anticoagulants | Brodifacoum | High | Single-Feed | Yes
 | Bromadiolone | High | Single-Feed | No
 | Difethialone | High | Single-Feed | No

## Slide 42: Questions on the Presentations

## Slide 43: We Now Request Your Input on:
  Scoping Comments Received
  Purpose and Need Justification
  General Environmental Issues
  Alternatives to Consider in DEIS
  General Operational Considerations
  Other Compliance issues/permits needed

## Slide 44: Alternative Selection Process Recommended for the DEIS
Objectives:
Identify a set of reasonable alternatives meeting Purpose & Need
Systematically assess each alternative to be considered,
according to a set of agreed-upon environmental and operational issues, and criteria/parameters for success
Systematically justify the dismissal of additional alternatives from further consideration
Set the groundwork for any future decisions with respect to alternatives to be considered
Document the alternatives development process and rationale using established methods

## Slide 45: Eradication Parameters to be Met:
Method must meet the project’s Purpose and Need
Must be likely to completely remove 100% of all mice
Method should strive to minimize non-target impacts
Long-term ecosystem benefits of method must outweigh likely short-term impacts of the project
Method must be available for use within the projected time-frame and with the likely funds foreseably available

## Slide 46: Alternative Process Steps
Review the Justification for Purpose and Need
Identify Important General Environmental Issues
Identify a Complete Lists of Operational Tools
Record the Operational Considerations for project
Record the Environmental Issues for each tool
Assess each potential tool in a Matrix
Dismiss Tools not meeting Alternative Parameters
Create Matrix of Remaining Alternatives
USFWS makes decision on Alternatives based on 1-8

## Slide 47: SAMPLE MATRIX for ALTERNATIVE DESIGN - DRAFT – IN PROGRESS
 | Environmental Issues |  |  |  |  |  |  | Operational Issues |  |  |  | 
 | Physical |  | Biological |  |  |  | Social | Efficacy | Availability(Regulatory Status) | Human Safety | Cost (Time) | Meets the Required Parameters
 | Water | Wilderness | Seabirds | Salamanders | Marine mammals |  | Historical |  |  |  |  | 
Rodenticide Tools |  |  |  |  |  |  |  |  |  |  |  | 
Brodifacoum-25 |  |  |  |  |  |  |  |  |  |  |  | 
Diphacinone-50 |  |  |  |  |  |  |  |  |  |  |  | 
Bromethalin |  |  |  |  |  |  |  |  |  |  |  | 
Zinc phosphide |  |  |  |  |  |  |  |  |  |  |  | 
Cholecalciferol |  |  |  |  |  |  |  |  |  |  |  | 
Chlorophacinone |  |  |  |  |  |  |  |  |  |  |  | 
Other diphacinone bait |  |  |  |  |  |  |  |  |  |  |  | 
Warfarin |  |  |  |  |  |  |  |  |  |  |  | 
Other brodifacoum bait |  |  |  |  |  |  |  |  |  |  |  | 
Bromadiolone |  |  |  |  |  |  |  |  |  |  |  | 
Difethialone |  |  |  |  |  |  |  |  |  |  |  | 
Rodenticide Delivery Method |  |  |  |  |  |  |  |  |  |  |  | 
Aerial broadcast |  |  |  |  |  |  |  |  |  |  |  | 
Hand broadcast |  |  |  |  |  |  |  |  |  |  |  | 
Bait stations |  |  |  |  |  |  |  |  |  |  |  | 
Broadcast/bait station |  |  |  |  |  |  |  |  |  |  |  | 
Trapping |  |  |  |  |  |  |  |  |  |  |  | 
Disease |  |  |  |  |  |  |  |  |  |  |  | 
Predator introduction |  |  |  |  |  |  |  |  |  |  |  | 
Sterilization |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 48: Your Input on the Draft EIS Alternative Selection Process
Please feel free to make any comments now
You can submit comments/suggestions on revising the process in writing to the USFWS by Aug. 10th

## Slide 49: THANKS FOR YOUR INPUT!!
We appreciate your time, effort and expertise to help make the Restoration of the South Farallon Islands a successful and rewarding project!

## Slide 51: Current NEPA Timeline (pm Meeting)
2011 | Aug | Select and develop alternatives
 | Sept | Partner review
 | Oct | Incorporate partner comments
 | Nov | Release Draft EIS for administrative review
 | Dec | Revise Draft EIS
2012 | Jan | Release Draft EIS for public comment
 | Feb | Public comment period
 | Mar | “ “
 | Apr | Revise Final EIS and publish NOA
 | May | Draft ROD
 | Jun | Release FEIS
 | Jul | Sign and release ROD
 | Aug | Contract for writing Operation Plan and conducting Implementation (~fall 2012)